Software Engineering Studio 3A/3B Team Charter

A team charter can be prepared for many reasons. One is to document the team’s purpose and clearly define individual roles, responsibilities, and operating rules. Second, it can be used to establish procedures for both the team and agency management on communicating, reporting, and decision-making. It can be a blueprint for business acquisitions and it defines how the team is empowered to work, including assigning responsibility and authority. Last, it facilitates stakeholder buy-in by including key members in the decision-making process and helping to obtain their concurrence.

TEAM INFORMATION

| Team Name | Team 1 |
| --- | --- |
| Product Owner | YK |
| Scrum Master | Andy |
| Scrum Team Members | Kelvin Luong, Mitchell Murphy, Bryan Dinh, Andrew Do, Vanisha Singh, Brendon Tong, Herrick Feng, Calvin Dong, Razin Agida Kaharuba, Lakshya Sharma |

Every team member must briefly list personal knowledge, experience, expectation of the outcomes for the project, commitments (attendance of team activities, working hours and contributions) and roles with assigned tasks within the team. Further details about tasks can be listed in the task management/project timeline.

| Name | Role | Knowledge / Experience | Expectation(s) and commitment(s) | Assigned tasks |
| --- | --- | --- | --- | --- |
| Andy Lee | Project Management + General Dev | Javascript, angular, project management, Cloud Security, Scripting | Continuing to polish my project management skills and development skills. | Managing tasks and keeping everyone on task + Assisting other developers with development. |
| Kelvin Luong | Frontend | Java, C, Swift, C++, JSP, HTML, CSS, C# (minimal), Python (minimal), some wireframe experience | A decent grade Many other commitments but will be flexible | Interested in backend, frontend and can help with UI design tasks |
| Mitchell Murphy | Backend | VB .NET T-SQL SQL Server Jenkins | Learn new technologies/stacks | Development work |
| Bryan Dinh | Front-end developer | JavaScript, React, Java, C++. Sub majoring in interaction design so creating wireframes is what I am more interested in. | Having fun with teammates and something for my portfolio. Free most of the week except Thursday and Saturday. | Willing to help with any tasks but would like to assist with wireframes and front-end. |
| Andrew Do | Front-end Dev (Can also do ML if needed) | JavaScript, Python, SQL AWS EC2, s3, Glue, SageMaker, Athena React.js, Node.js Pandas, TensorFlow Major in Data Science so studying ML concepts: neural networks, computer vision, decision trees etc. | HD Interning Part Time Mon, Tues, Fri Full Uni days on Wed and Thurs | Can assist with wireframes and architecture diagram. Assist with develop front-end. Assist with ML development |
| Vanisha Singh | Front-End, UX/UI | Java, Processing, P5, C++, TypeScript, Angular. Comfortable using HTML/CSS. Want to develop my interaction design, web development or UI/UX skills. | Aiming for a HD and to learn new things with my team mates. | I am interested in completing wireframes, UX/UI design and front-end. |
| Brendon Tong | Backend | Java, Javascript, C, C++, HTML/CSS, SQL | Learning new things, doing a part time internship (Flexible) | Helping in any backend tasks. Can also work on frontend if need be. |
| Herrick Feng | Backend | Java, C++, C#(little) SQL Unity(minimal) | HD trying to learn new things | Willing to join either front or backend |
| Calvin Dong | Front-end, (a little bit of backend as well) | JavaScript, Python, C#, C++, Java | Learning to work with new technologies and working well with others. | Willing to help with any tasks backend or frontend. |
| Razin Agida Kaharuba (Agid) | Full Stack developer | Languages: JavaScript, C#, C++, Java, Typescript, Python, Lua Frameworks: React, Unity, Unreal Engine, Vue, ThreeJS, Flutter, Android Studio, Django | Learning to work together as a team. Hopefully I could learn something new or practice my skills. | Team Leader. Team management and project management. Development with backend and or frontend. |
| Lakshya Sharma | Backend | Java, C++ (Minimal), P-ython, Microsoft Azure | Looking forward to working with the team and expanding on my key skills sets. Being able to learn new concepts that can further enable me to success outside of university. | Working with the backend developers and assisting them with any key tasks. Open to any sort of work to allow team success. |

PROJECT

## Project scope and benefit

Scope: - Calvin

The Virtual Organizational Training Experience is focusing on large corporate organizations that are looking to improve their training experience. The training experience is envisioned to eventually become a platform where companies can create their own XR training modules however, due to the time constraints of Software Studio 3A/3B, we will focus on creating the webapp component of the product, and one specific training scenario (as an example) for now.

Mission: - Calvin

The mission is to provide an immersive training experience that allows a more engaging training experience beyond what can be provided by videos, images, and text. We want to not only provide training, we want to make a platform that allows clients to rapidly create training without any specialized technical expertise. We also would like to have a seamless experience by providing additional technology that allows users to view their progress and status via a web application. We want to first explore how a training module would look like in practice, so we are developing the webapp and specific training module along with it. We would then like to expand this into a platform for developing XR training modules in a future project.

Milestones: - Calvin

Have two teams working simultaneously during the sprints: XR Devs and Web App Devs.

Each Team will have sub teams, e.g., Web App Dev Team will have back end and front-end sub team.

Sprint 1:

- Fleshed out Wireframes and design

- Complete user stories and map out the flow of user features.

- Trialing different XR technologies and frameworks

- Skeleton webapp should be completed (UI only, not joined with backend yet)

- Database and endpoint design

- User, Auth and Training Module endpoints created on backend.

Sprint 2:

- Finalised XR framework and testing methodology

- Webapp joined with backend, basic integration.

- Tasks and training modules can be created.

- XR training environment (kitchen) created

- Set up unit testing in backend

- Accounts such as Supervisor and Employee can be created on the webapp

- Task, Recipe and Ingredient endpoints created on backend.

Sprint 3:

- User can launch the XR training from the web interface.

- Advanced features integrated into training environment (e.g. virtual keyboard)

- Recipes and training modules can be modified

- Web app finalised and fully integrated

- XR finger gestures completely integrated.

- A working training module example

Objectives:

- Create an example of an immersive training experience module in XR

- Expandable for use as a platform to create training modules

- Create a webapp that links into the XR modules so users can access them and be assessed

Societal Benefits:

- An interactive training experience that allows for a greater understanding of key content specific to an industry. This is through a deeper level of immersion for the user via XR technology.

- Cheap and easy for companies to create immersive training experiences without needing to outsource its development, which can be costly

## Targeted users - Bryan

(Identify the targeted users/customers; list users’ needs and/or pain points clearly)

The target audience are corporations because they have the capability to afford such utility. Corporations are the main target audience, but we are aiming to create this platform so everyday consumer will be able to use once VR/AR hardware are more affordable.

Some user’s needs are:

- Parameters set in place to reduce health risks such as eye, neck, or arm fatigue.

- Training models are easily recognisable.

- Can be used to train in any industry.

- Training material must be easily created and updated (For non-technical users).

Some pain points are:

- Unnecessary financial expenses.

- Effectiveness of using VR/AR verses real life.

## Field or background research – Vanisha, Mitchel

(Complete a survey and comparison for the existing or similar solutions; list the advantages and drawbacks of the existing or similar solutions; list the superior milestones/functions/ideas in your project)

During recent years, staff training using XR technology has gained more popularity. Traditionally, training in many sectors has been completed via e-learning or through interacting with an instructor at a certain location. While both of these methods are more common ways of conducting training, they possess a range of drawbacks.

In some industries, conducting training in person can often be quite costly, for example staff may need to be flown out to a certain location for a long training session. XR can eliminate the costs of travel and can also shorten the duration of a training session. For example, after incorporating XR into employee training, Hilton found that their previous training session of four hours was cut down to twenty minutes. Additionally, after Purina PetCare asked 10 employees monthly to use XR training instead of asking them to attend in-person training, $100,000 was saved yearly. This demonstrates that using XR can not only save costs in the long term, but can also greatly improve time efficiency.

The use of XR for training also enables the greater immersion of the user into training content, as concepts are delivered in a more engaging manner than, for example, e-learning. Employees also become more focused on what they are learning due to the more interactive nature of XR. According to research conducted by PwC, staff members that participated in training using XR stated that they felt 35% more confident to use what they had learnt during training than those that participated via e-learning.

Drawbacks for using XR to deliver training include it initially being expensive to setup. While it is more cost effective than other alternatives in the long term due to increased time-efficiency etc., equipment and software can be expensive to set up at first. Additionally, there are less resources available relating to this technology, so more time may need to be spent to build unique or customizable solutions.

Our product will be similar in that it will deliver immersive training content however, it will allow corporations to easily create customized training sessions. And to monitor the outcomes without the need for any specialized technical expertise. Our product is superior as it aims to overcome the great costs of developing custom software for a company's unique training. Instead, our product packages it into a single platform which meets the training needs of a variety of different sectors.

## Acceptance testing for product - Brendon, Lakshya

Like most major projects, the testing will be accomplished through the International Software Testing Qualifications Board,  the main criteria for acceptance testing is to determine if the user requirements have been successfully met. The plan for this subject is to complete each component testing before further delivery to minimise any future issues that could delay completion of tasks. Object–oriented programming methods and similar units will be isolated for test and subjected to bug fixes early on. As well as end-to-end testing for continuous integration.

For website development testing, postman will be used regularly to ensure that data flows through correctly. However, in regard to the testing of the XR component, the team will only be able to test the HoloLens 2 on campus since UTS has limited amount. And as a result, an emulator will be used when the HoloLens will not be available for testing.

Regarding the time-frame, the testing managers will oversee all testing is appropriately done. The bottom level testing will be completed before reaching the higher levels.

## Definition of done for product - Kelvin

At the end of the semester, the webapp component of the product and one specific training scenario will be delivered as previously stipulated.

The webapp should include all working functionalities listed in the Functionality Composition table and all of them should have passed their respective tests. The training scenario component should include the functions listed in the table and they too should have all passed their respective tests.

At the very end of the product development, the milestones identified in the 3 sprints (which correlates with the Functionality Composition table) should have been reached for the product to be considered completed.

## Functionality composition - Andrew (prime), Agid   ***NEED TO UPDATE***

| Function / Task | Priority (1-5) | Difficulty (Easy-Hard) | Complexity | Member(s) | Testing | Definition of Done | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Company Subdivision/ Region (web) | 1 | Medium | Low | Primary: Calvin Secondary: | UAT | The user should be affiliated with a company, subdivision and region. |  |
| Create account (web) | 4 | Easy | Low | Primary: Kelvin Secondary: | UAT | The user/admin can create an account with username, password, etc. |  |
| User/Admin Login (web) | 4 | Easy | Low | Primary: Kelvin Secondary: | UAT | A login page is created for the user/admin to sign in with their username and password. |  |
| Create tasks or training modules (web) | 4 | Medium | Medium | Primary: Bryan Secondary: | UAT | An admin should be able to create training modules. The training module will appear on the dashboard. |  |
| Launch training module (web) | 3 | Medium | Medium | Primary: Kelvin Secondary: | UAT, SIT | Clicking on the training module should launch the XR application. |  |
| Dashboard of Training Modules (web) | 3 | Medium | Low | Primary: Herrick Secondary: | UAT | Dashboard should display tabs for home, training and settings. |  |
| Settings Menu | 4 | Easy | Low | Primary: Lakshya Secondary: | UAT | The settings page should have the user’s details such as name, username, password, etc. and logout option |  |
| Storage of each user’s profile / training progression | 2 | Medium | Medium | Primary: Mitchell Brendon Secondary: | UAT | Database for the web application and XR is linked for read and write. |  |
| Record training session(xr) | 2 | Medium | Medium | Primary: Agid Andy Secondary: | UAT | Check recordings are saved and stored for review on the web application. |  |
| AR first-aid training module (xr) | 1 | Hard | High | Primary: Agid Andy Secondary: | UAT – Unity Test Framework | The training module is able to be launched from the web app, completed after a series of instructions, and marked complete on the web app. | https://docs.unity3d.com/Manual/testing-editortestsrunner.html |
| Zoom into 3D objects by Pitching Fingers (xr) | 3 | Medium | Medium | Primary: Agid Andy Secondary: | UAT | When the XR app is launched, the user should be able to zoom into objects by pitching their fingers. |  |
| Geometry rotation (allow user to rotate objects) (xr) | 3 | Medium | Medium | Primary: Agid Andy Secondary: | UAT | When the XR app is launched, the user should be able to rotate objects through a turning motion. |  |
| Display instructional text for the training module session (xr) | 2 | Medium | Medium | Primary: Agid Andy Secondary: | UAT | The training module needs to display a transparent textbox for each step of the training module. |  |
| Develop 3D models for AR training module | 4 | Medium | Medium | Primary: Andrew, Vanisha Secondary: | UAT | Modules for the 3D objects and training dummy are to be designed and modelled for the application. |  |

## User story map - Agid

## List user stories and a user story map based on the functions above

As a supervisor, I would like to be able to create viewable training modules so that employees can easily know what they need to learn

As a supervisor, I want to create tasks for employees so that I can instruct the employees for the things they need to learn.

As a supervisor, I want to have our own company subdivision so that I can choose what features and create training modules specifically for our company.

As an employee, I want to have an engaging interaction with the XR training session so that I have a good and beneficial training experience.

As a supervisor, I want the system to have checkpoints so that I can mark the employee training.

As a supervisor, I want to have a grading system so that I can determine if the employee has passed the training.

As a user, I want to sign up and login so that I can have access and use the platform.

As a supervisor, I want to create my own XR training course without any technical expertise so that I can easily tailor the training experience to what I want.

As a supervisor, I want to view an employee training session by video footage so that I can assess and review the employee.

As an employee, I want the system to store my statistics from training sessions so that I can have information about my performance.

As an employee, I want to view my statistics so that I can review my training session.

As an employee, I want to see my training completion progress so that I can see how well I am progressing with my training.

As a user, I want to launch the XR training system via the web application so that I can access the training

## Project scale and sprint planning - Calvin

| Requested total funding | $1500 AUD for VR headsets |
| --- | --- |
| Sprint period, milestone(s), deliverable and funding cost | Sprint 1: 15/03 – 3/04 Milestones: - Fleshed out Wireframes and design. - Complete user stories and map out the flow of user features. - XR development started, able to interact with XR environment. - Skeleton webapp should be completed (UI only, not joined with backend yet) - Able to see some training stats (Status of completion using sample data). Deliverable: Wireframes, partially functional webapp Cost: $1500 AUD for VR headsets to develop with Sprint 2: 05/04 – 25/04 Milestone: - See some features under XR development, E.g., mesh manipulation (molding stuff) and checkpoints. - Webapp joined with backend, basic integration. - Webapp can be split up into company sub-divisions / regions. - Tasks and training modules can be viewed and created. - Accounts such as Supervisor and Employee can be created on the webapp Deliverable: Webapp with functional database, can create training module pages in webapp Cost: $0 AUD Sprint 3: 26/04 – 16/05 Milestone: - User can launch the XR training from the web interface. - MP4 Recording functionality built-in for later review - XR finger gestures completely integrated. - A working training module example Deliverable: A functional XR training module example that can be launched using the webapp Cost: $0 AUD |
| Weekly meeting time (extra meeting is highly welcome) | Monday 6pm Friday 8pm |

## Timeline - Herrick, Vanisha, Kelvin*** needs to be reviewed

Detail timeline and task assignment, fill in the spreadsheet in Files

The following sprints list the tasks to be completed and the corresponding function(s) from the Functionality Composition table if applicable. Some functions may not be completely finished in a sprint and will carry onto the next sprint (e.g. some functions only handle sample data in the initial sprint before handling real user data in later sprints).

Sprint 1 (Week 4 - 6, MMYY):

- Fleshed out Wireframes and design

  - Functions: Develop 3D models for AR training module

- Complete user stories and map out the flow of user features.

- XR development started, able to interact with XR environment.

- Able to see some training stats (Status of completion using sample data).

  - Functions: Storage of each user’s profile / training progression

  - Database storing each account’s training statuses need to be created

- Skelecton webapp should be completed (UI only, not joined with backend yet)

Sprint 2 (Week 7 - ?, MMYY):

- See some features under XR development, E.g., mesh manipulation (molding stuff) and checkpoints.

- Webapp joined with backend, basic integration.

  - Functions: Launch training module (web),

- Webapp can be split up into company sub-divisions / regions.

  - Functions: Company Subdivision/Region (web)

- Tasks and training modules can be viewed and created.

  - Functions: Dashboard of Training Modules (web), Create tasks or training modules (web)

- Accounts such as Supervisor and Employee can be created on the webapp

  - Functions: Create Account (web), User/Admin Login/ logout (web), Settings Menu

  - Database storing account credentials needs to be created and a connection needs to be made to the webapp

Sprint 3 (Week ?, MMYY):

- User can launch the XR training from the web interface.

  - Functions: Launch training module (web),

- MP4 Recording functionality built-in for later review.

  - Functions: Record training session (xr),

- XR finger gestures completely integrated.

  - Functions: Zoom into 3D objects by Pitching Fingers (xr), Geometry rotation (allow user to rotate objects) (xr)

- A working training module example

  - Functions: AR first-aid training module (xr), Display instructional text for the training module session (xr)

## Team operations - Andy

As mentioned in the Milestone section, the team will be split into two development teams that will collaborate during the standup sessions. During the week, there will an extra meeting either on Wednesday or weekends to further improve communication between each sub-team.

Meeting minutes and agenda is the foundation for teamwork, it serves as a record for future improvements and accountability. We decided to assign Lakshya as the main document controller for meeting minutes as he offered to help. In preparation for the meetings, we will have an agenda that will guide the meeting as well as keeping it within the specified time. After the conclusion of each meeting, an attendance list will be saved as a screenshot within the meeting minutes as a record for later review.

The decision-making process is usually public discussion, with each Tech lead guiding the conversation through technical expertise. Due to the unique combination of the project, there will be multiple technical leads, a project manager and Team Leader. The role of the project manager is to support and assist the Team Leader in keeping track of the overall project completion. In past studios, we have seen the success of this role especially if there is an unexpected absence of the Team Leader. The Project Manager can instantly step in to guide the team instead.

The operating rule for this team is simple:

Attend the required meetings, develop what you are required to develop and communicate any issues with the rest of the team as they arise. We encourage proactive questions and innovation, if it stays in the project scope.

RISK CONTROL - Mitchel

List the potential risks and mitigations/solutions during the project (see an example below)

| Risk summary | Risk detail | Impact | Probability | Mitigation |
| --- | --- | --- | --- | --- |
| Team member is unable to understand programming concepts on time. | Due to limited experience, a member might have trouble learning software such as Unity. | The system might be delivered late if tasks are not completed on time. | 4 | The team communicates their issue on any social media platform or weekly team meetings and other team members will be willing to assist. |
| Inaccurate time estimations of features. | Due to the many unknowns with the technology required for this project it is difficult to accurately estimate development. | The scope of the project may suffer and particular features will be omitted. | 2 | Time estimations will be increased when predicted completion of features that involve new and unknown technologies. |
| Access to tool and technologies such as VR headset and XR tools | Due to a limited amount of VR Headsets, the team is unable to bring XR headsets home for testing. | Tasks might be delivered late, since testing the VR Set can only be achieved on campus. | 5 | The team must try to come to campus as much as possible. But if not possible, the use of emulators will be sufficient. |
| Product is of poor quality. | Due to limitation the end-product may be inferior to existing solutions. | The platform could be rendered useless to customers. | 3 | Focus the scope onto the core features that build the essential product, to refine the quality of the necessaries. |
| Poor management | Due to the project consisting of 3 components, Unity, Web platform and also a backend, strong management is required to ensure consistency. | Multiple stack components that do not work together as expected. Many features may be broken. | 3 | Proper planning and regular team meetings will be used to ensure consistency is met and minimize differing expectations and requirements. |

## Other notes

Signature of team members:

Name: Andy Lee                               Signature: Andy Lee

Name: Kelvin Luong                         Signature: KL

Name: Mitchell Murphy                     Signature: Big Man Murphy

Name: Bryan Dinh                            Signature: Bryan

Name: Razin Agida Kaharuba          Signature: Agid

Name: Herrick Feng                          Signature: Herrick

Name: Brendon Tong                        Signature: Brendon

Name: Calvin Dong                           Signature: Calvin

Name: Vanisha Singh                        Signature: V.S

Name: Andrew Do                     	Signature: Andrew Do

Name: Lakshya Sharma                    Signature: Lakshya Sharma